## Slide 1
NEXUS AI
Risk & Problem Assessment
An honest, unfiltered review of every technical, business, market, and product risk
facing NEXUS AI — and a realistic path to mitigation.
⚠ NO FLATTERY — REAL PROBLEMS ONLY
June 2026 · Internal Document · v1.0

## Slide 2
NEXUS AI · Risk & Problem Assessment · 2026
2 / 12
OVERVIEW
Executive Summary
The 5 risk categories that could break this business — ranked by severity
01
Infrastructure Fragility
Vercel Hobby plan limits, no background workers, synchronous AI calls that regularly timeout at 10s
CRITICAL
02
Zero Test Coverage
700+ tasks shipped, 0 unit tests, 0 integration tests — every deploy is a live gamble on production
CRITICAL
03
100% Third-Party Dependency
OpenAI, Supabase, Meta API, Cloudinary — any single one goes down and NEXUS stops working entirely
HIGH
04
Pre-Revenue Reality
All financial projections are theoretical. No paying users confirmed. CAC is unknown. MRR = $0 today
HIGH
05
Commoditization Race
Buffer, Hootsuite, Jasper, Copy.ai all exist. OpenAI can add this natively. Window is shrinking fast
MEDIUM

## Slide 3
NEXUS AI · Risk & Problem Assessment · 2026
3 / 12
TECHNICAL
Technical Risk #1 — Infrastructure Fragility
The foundation the product runs on today has hard limits that will break under real load
Vercel Hobby: 10s Function Timeout
CRITICAL
Strategy generation + AI calls routinely run 15–30s. On Hobby plan they hard-timeout at 10s. Users see silent failures.
No Background Workers / Job Queue
CRITICAL
All AI processing is synchronous in the request lifecycle. No Redis, no BullMQ, no queues. Heavy ops block the HTTP response.
2 Cron Jobs Maximum on Hobby
HIGH
Platform has 7+ cron jobs configured. Vercel Hobby supports 2 at minimum interval. Most crons simply don't run.
No Database Connection Pooling
HIGH
Prisma on serverless without PgBouncer = connection exhaustion under concurrent load. Works fine for 5 users, fails at 50+.
No Redis / No Session Caching
MEDIUM
Every request hits the database cold. No caching layer means linear cost and latency scaling with every new user.
Cloudinary Free Tier Limits
MEDIUM
Media uploads and transformations are capped on free plan. Brand overlays + image generation will exhaust bandwidth.
FIX PATH: Upgrade to Vercel Pro ($20/mo) → unlocks 60s timeouts + unlimited crons · Add PgBouncer via Supabase connection pooler (free) · Migrate queues to Upstash Redis ($0.2/100k ops)

## Slide 4
NEXUS AI · Risk & Problem Assessment · 2026
4 / 12
TECHNICAL
Technical Risk #2 — Zero Test Coverage
Every feature shipped blind. Every deploy is a live production experiment with real user data.
0
Unit tests written
across 700+ tasks
Auth rebuilt 5× · i18n system rebuilt 3× · Campaign flow rebuilt 4×
No regression safety net
When you fix bug A, you have no way to know you broke B, C, D. This is why auth was rebuilt 5 times.
Silent failures are common
AI routes that timeout, social posts that fail to publish, credits that deduct twice — none caught before users see them.
Refactoring is dangerous
Any architectural cleanup (which is badly needed) risks cascading breakage with no safety net to catch it.
CI/CD is fake
GitHub push triggers Vercel deploy. No automated tests run. 'Green deploy' means 'it compiled', not 'it works'.
FIX PATH: Start with integration tests on 3 critical paths: auth flow, campaign generation, Stripe checkout · Use Playwright for E2E · Budget: 2 weeks

## Slide 5
NEXUS AI · Risk & Problem Assessment · 2026
5 / 12
TECHNICAL
Technical Risk #3 — 100% Third-Party Dependency
If any of these 5 services fails, NEXUS fails. There is no fallback for any of them.
OpenAI
ROLE: All AI generation — strategy, captions, Brand Brain, Sentinel, orchestrator, visuals
RISK: API outages → entire product non-functional. Pricing can change with 30-day notice. GPT model deprecation breaks all prompts.
Supabase
ROLE: Auth, database, file storage, real-time sessions
RISK: Auth down = 0 users can log in. DB down = no data. Supabase free tier has row limits and pauses idle projects after 1 week.
Meta API
ROLE: Facebook + Instagram OAuth, publish, and ad insights
RISK: Meta revokes API permissions without warning. Policy changes invalidated entire publish flow for thousands of apps in 2022–2024.
Stripe
ROLE: All billing, subscriptions, webhooks
RISK: Stripe outage or incorrect webhook = users can't upgrade. Missed webhook event = credits not added. Already has race condition in codebase.
Cloudinary
ROLE: All media uploads, transformations, video storage, brand overlays
RISK: Free tier will be exhausted when real users arrive. Paid plans add $89–$224/mo with no warning on overage.

## Slide 6
NEXUS AI · Risk & Problem Assessment · 2026
6 / 12
TECHNICAL
Technical Risk #4 — Security & Auth Gaps
Known vulnerabilities documented in internal audits. Not theoretical — found in the actual codebase.
Social OAuth Tokens: No Auto-Refresh
HIGH
Meta, LinkedIn, TikTok tokens expire. When they do, the publish cron silently fails. Users have no idea their content stopped posting.
Stripe Webhook Race Condition
HIGH
Credits race condition documented in audit: if two events arrive simultaneously, user can receive double or zero credits. No idempotency lock.
Admin Dashboard: SQL Exposed in UI
MEDIUM
Admin page was showing raw SQL queries in the UI — fixed (Sprint 506) but exposes the pattern of shipping insecure features first.
Rate Limiting: In-Memory Map (was)
MEDIUM
Rate limiter was an in-memory Map that reset on every cold start — meaning it offered zero protection on serverless. Fixed in MA4 but late.
AI Prompt Injection Surface
MEDIUM
User input (brand name, campaign goal, website URL) flows directly into AI prompts. No sanitization layer. Injection risk on all agent routes.
No HTTPS Enforcement / CSP Headers
LOW
Content Security Policy, X-Frame-Options, HSTS headers not explicitly configured. Relying entirely on Vercel defaults.
FIX PATH: Add token refresh cron for OAuth tokens · Add Stripe idempotency keys · Sanitize all user inputs before prompt injection · Add security headers via next.config.js

## Slide 7
NEXUS AI · Risk & Problem Assessment · 2026
7 / 12
BUSINESS
Business Risk #1 — Pre-Revenue Reality
All financial projections in the financial study are theoretical. Today's actual numbers are different.
0
Paying Users Today
Stripe integration live
but no confirmed revenue
???
Customer Acq. Cost
$0 spent on marketing
CAC completely unknown
~$65
Monthly Burn Rate
Fixed infra costs only
(AI costs = $0 without users)
The financial study assumes $44.50 ARPU
If most users choose Starter ($29), ARPU is $29. Revenue projections drop 35% and break-even doubles.
Churn assumptions are optimistic
Industry average SaaS churn is 5–10%/month for early-stage. The study models ~3%. One bad onboarding month can reset growth.
No acquisition strategy in place
The landing page exists but there is no SEO content, no paid ads, no outbound, no partnerships. Growth is 0 until this starts.
Free plan too generous at launch
Current free plan gives enough value to never upgrade. Conversion funnel is not pressure-tested with real users.

## Slide 8
NEXUS AI · Risk & Problem Assessment · 2026
8 / 12
BUSINESS
Business Risk #2 — Unit Economics Under Pressure
The 93% gross margin holds only if users use AI at 'average' levels. Power users destroy it.
User Type
Plan ($29)
AI Calls/mo
API Cost
Gross Profit
Margin
Light user
$29
15 calls
$0.45
$28.55
98.4%
Average user
$29
40 calls
$1.20
$27.80
95.9%
Active user
$29
100 calls
$3.00
$26.00
89.7%
Power user
$29
300 calls
$9.00
$20.00
69.0%
Abuse / no limit
$29
1000 calls
$30.00
-$1.00
NEGATIVE
No per-call rate limiting on AI routes
Any user can spam generation endpoints. gpt-4o costs $15/1M tokens output. One aggressive user on a $29 plan can cost $50+/mo.
Image generation has no daily cap
DALL-E 3 HD at $0.08/image. Brand overlay + 30 posts/mo = $2.40. If user generates 500 images exploring styles = $40. On a $29 plan.
Credits system exists but is not fully enforced
Multiple audit findings show routes that deduct 0 credits or double-deduct. System was built incrementally and has gaps.

## Slide 9
NEXUS AI · Risk & Problem Assessment · 2026
9 / 12
MARKET
Market Risk — Competition Reality
The market NEXUS is entering has well-funded incumbents and a closing window of differentiation.
Company
Users
Revenue
Key Strength
Key Weakness
Threat to NEXUS
Buffer
140K+
$20M+ ARR
Simplicity + trust
No AI native
Adds GPT-4 tomorrow
Hootsuite
18M users
$250M ARR
Enterprise scale
Expensive + complex
Enterprise angle
Jasper AI
100K+
$75M raised
AI copy quality
No social publishing
Copy/caption parity
Copy.ai
10M+ users
$11M ARR
Free funnel mastery
No scheduling
Free plan users
Later.com
7M users
$50M+ ARR
Instagram native
No AI strategy
Visual scheduling
OpenAI
Unlimited
$3.4B ARR
The underlying model
No SaaS wrapper... yet
Can build this in 60 days
REAL THREAT: The differentiation window is Brand Brain (brand memory + strategy context). This moat exists today but it takes 6 months of production use to become defensible. Without users, it doesn't grow.

## Slide 10
NEXUS AI · Risk & Problem Assessment · 2026
10 / 12
PRODUCT
Product Risk — Breadth Without Depth
700+ tasks shipped in parallel. The platform has 20+ features. None of them is excellent yet.
Feature
Status
Honest Assessment
Ready
Campaign Wizard
Exists
Works but auto-runs strategy on creation; language bug in content; no A/B by default
65%
Content Hub
Exists
Generate posts works. Platform mockups visible. Approve+schedule works. But no analytics feedback visible to user
70%
Brand Brain
Exists
Saves data, AI suggest works, score visible. Crash bug in production (fixed). No onboarding force.
60%
Paid Campaigns (PC)
Exists
UI is built. Meta push is Phase 2 only. No real ad delivery today. Over-promised feature.
30%
Social Publishing
Exists
Works for Meta + LinkedIn. TikTok broken on callback. No auto-refresh on token expiry.
55%
Sentinel Monitor
Exists
Manual trigger only. Competitor monitoring cron in-progress (SB4). Not 24/7 autonomous yet.
45%
Analytics
Exists
Page exists but skeletons never load real data (bug). ROI dashboard built but untested with real data.
40%
Autopilot
Exists
Activate works. Cron generates images. But cron schedules broken on Hobby plan. Real reliability: unknown.
35%

## Slide 11
NEXUS AI · Risk & Problem Assessment · 2026
11 / 12
MATRIX
Risk Matrix — Probability × Impact
All identified risks mapped by likelihood of occurrence vs severity of consequence
IMPACT
PROBABILITY →
HIGH
MED
LOW
LOW
MED
HIGH
Timeout/Infrastructure
Zero Test Coverage
OpenAI Dependency
Pre-Revenue
Social OAuth Expiry
Stripe Race Condition
AI Cost Spike
Meta API Policy
Competition
No Tests
Prompt Injection
Cloudinary Overage
RISK REGISTER
Vercel 10s timeout
CRITICAL
Zero test coverage
CRITICAL
Social token expiry
HIGH
OpenAI single dependency
HIGH
Pre-revenue
HIGH
Stripe race condition
HIGH
AI cost spike (power users)
HIGH
Meta API policy change
HIGH
Competition (Buffer/OAI)
MEDIUM
Prompt injection
MEDIUM
DB connection exhaustion
MEDIUM
Cloudinary overage
LOW

## Slide 12
NEXUS AI · Risk & Problem Assessment · 2026
12 / 12
ACTION PLAN
90-Day Mitigation Plan
Priority actions to convert the highest-severity risks from critical to managed — in order of ROI.
Days 1–30
Stop the Bleeding
1
Upgrade Vercel to Pro ($20/mo) → unlock 60s timeouts + unlimited crons
2
Add PgBouncer via Supabase connection pooler → prevent DB exhaustion
3
Add hard per-user AI call limits (max 200 calls/mo on Starter)
4
Fix Stripe webhook idempotency → add transaction lock on credit deduction
5
Fix social OAuth token refresh cron → Meta, LinkedIn, TikTok auto-renewal
Days 31–60
Build the Foundation
1
Write E2E tests for 3 critical paths: auth, campaign creation, Stripe checkout
2
Add prompt injection sanitization layer on all user inputs before AI routes
3
Fix Analytics page → connect real Supabase queries, retire skeleton-only state
4
Fix Autopilot reliability → audit all 7 cron jobs, confirm execution on Pro plan
5
Add NEXUS fallback AI provider (Anthropic or Gemini) for OpenAI outages
Days 61–90
Get First Revenue
1
Tighten free plan: reduce to 3 AI credits, 1 campaign — force conversion pressure
2
Launch acquisition loop: publish 10 SEO posts targeting 'AI social media planner'
3
Add Paddle or LemonSqueezy as Stripe backup billing provider
4
Instrument real analytics: track conversion funnel, feature usage, churn triggers
5
Set target: 10 paying users in 90 days — anything less = product-market fit signal
NORTH STAR: 10 paying users in 90 days at $29+/mo · 0 critical infrastructure incidents · 100% cron reliability · 3 critical paths covered by tests